PROJECT NYRA

TwentyCRM Integration

Master Architecture Document

Version 2.0

January 19, 2026

# 1. Executive Summary

This document consolidates architectural decisions for Project Nyra's TwentyCRM integration, covering repository selection, integration patterns, database strategy, and implementation roadmap.

## Key Decisions Summary

| Decision Area | Selected Approach |
| --- | --- |
| CRM Platform | TwentyCRM (twentyhq/twenty) - Self-hosted Docker deployment |
| n8n Integration | n8n-nodes-twenty-dynamic - Dynamic schema discovery, bulk operations |
| MCP Server | jezweb/twenty-mcp - 29 MCP tools, OAuth 2.1, TypeScript |
| Database | Single Postgres cluster, dual databases (twenty + nyra_ai) |
| Vector Store | RuVector extension in nyra_ai database (384-dim embeddings) |
| Memory Layer | Graphiti + Letta + Claude-Flow memory integration |

# 2. TwentyCRM Repository Analysis

## 2.1 Main Repository (twentyhq/twenty)

The official TwentyCRM repository provides a complete, feature-rich CRM platform with 38.9k GitHub stars. Key capabilities include:

Architecture: NestJS backend, React frontend, GraphQL/REST APIs

Data Model: Custom objects, custom fields, workflow automation built-in

Deployment: Docker-ready with official compose templates

Extension: packages/twenty-apps/ framework for community integrations

## 2.2 Decision: Use Standard TwentyCRM (Not Forked)

Deploy standard TwentyCRM self-hosted via Docker. Create custom objects (MortgageLead, LoanApplication, Quote) using Twenty's native custom object system rather than forking the codebase. This ensures upstream compatibility and reduces maintenance burden.

# 3. n8n Integration Options

## 3.1 Comparison of n8n Nodes

| Feature | n8n-nodes-twenty (original) | n8n-nodes-twenty-dynamic |
| --- | --- | --- |
| Schema Discovery | Static - requires updates | Dynamic - auto-adapts |
| Custom Objects | Limited support | Full support |
| Bulk Operations | No | Yes - 10-20x faster |
| System Objects | No | Yes (attachments, messages) |
| Complex Fields | Basic | FullName, Currency, Links, Address |
| Maintenance | Requires updates for schema changes | Self-adapting |

## 3.2 Decision: Use n8n-nodes-twenty-dynamic

Installation:

npm install n8n-nodes-twenty-dynamic

Or install via n8n UI: Settings → Community Nodes → Install → n8n-nodes-twenty-dynamic

# 4. MCP Server Analysis

## 4.1 Available MCP Servers

| Repository | Tools | Stars | Key Features |
| --- | --- | --- | --- |
| jezweb/twenty-mcp | 29 | ~50 | OAuth 2.1, TypeScript, full CRUD, opportunities |
| mhenry3164/twenty-crm-mcp-server | 17 | 19 | Simple setup, dynamic schema, JavaScript |
| IgorWarzocha/twenty-mcp-server | ~20 | ~30 | GraphQL + REST, workflow automation |

## 4.2 Decision: Fork and Extend jezweb/twenty-mcp

The jezweb/twenty-mcp server provides the most comprehensive feature set with 29 MCP tools, OAuth 2.1 authentication with AES-256-GCM encryption, and full TypeScript support. Fork this repository to add Nyra-specific tools (quote generation, pattern retrieval, mortgage-specific operations).

### Configuration

{
  "mcpServers": {
    "twenty-crm": {
      "command": "node",
      "args": ["/path/to/twenty-mcp/dist/index.js"],
      "env": {
        "TWENTY_API_KEY": "your-api-key",
        "TWENTY_BASE_URL": "https://crm.ratehunter.net"
      }
    }
  }
}

# 5. Database Architecture

## 5.1 Dual Database Strategy

Run one RuVector-Postgres cluster with two separate databases to maintain isolation between TwentyCRM's schema and Nyra's AI memory layer.

| Database | Purpose | Contents |
| --- | --- | --- |
| twenty | TwentyCRM system of record | Contacts, companies, opportunities, custom objects |
| nyra_ai | AI memory and embeddings | Lead embeddings, pattern memory, AI suggestions |

## 5.2 RuVector Schema (nyra_ai)

CREATE EXTENSION IF NOT EXISTS ruvector;
CREATE SCHEMA IF NOT EXISTS nyra;
CREATE TABLE nyra.lead_chunks (
  id BIGSERIAL PRIMARY KEY,
  source_type TEXT NOT NULL,  -- email|api|leadmailbox|form|crm
  source_id TEXT NOT NULL,
  lead_id TEXT NULL,          -- Twenty CRM ID
  chunk_text TEXT NOT NULL,
  embedding ruvector(384),    -- 384-dim for efficiency
  meta JSONB DEFAULT '{}',
  created_at TIMESTAMPTZ DEFAULT now()
);
CREATE INDEX lead_chunks_hnsw_idx
  ON nyra.lead_chunks USING ruhnsw (embedding ruvector_l2_ops);

# 6. Custom Objects Schema

## 6.1 MortgageLead Object

| Field | Type | Description |
| --- | --- | --- |
| id | UUID | Primary key |
| personId | Relation | Link to Twenty Person object |
| source | Enum | lendingtree¦freerateupdater¦leadmailbox¦ratehunter¦manual |
| loanType | Enum | purchase¦refinance¦heloc¦reverse |
| requestedAmount | Currency | Loan amount requested |
| creditScore | Number | Estimated credit score range |
| propertyState | Text | Property location state |
| stage | Enum | new¦contacted¦qualified¦quoted¦application¦processing¦closed |
| aiEnriched | Boolean | Whether AI enrichment has been applied |

## 6.2 Quote Object

| Field | Type | Description |
| --- | --- | --- |
| leadId | Relation | Link to MortgageLead |
| loanAmount | Currency | Quoted loan amount |
| interestRate | Number | Interest rate percentage |
| apr | Number | Annual percentage rate |
| monthlyPayment | Currency | Estimated monthly payment |
| loanProgram | Text | Conventional, FHA, VA, etc. |
| status | Enum | draft¦sent¦viewed¦accepted¦expired |

# 7. Implementation Roadmap

## Phase 1: Foundation (Week 1-2)

• Deploy TwentyCRM Docker stack with RuVector-Postgres

• Configure Cloudflare Tunnels (crm.ratehunter.net)

• Install n8n-nodes-twenty-dynamic

• Fork and deploy jezweb/twenty-mcp

• Create custom objects (MortgageLead, Quote)

## Phase 2: Lead Pipeline (Week 3-4)

• Build lead ingestion n8n workflows

• Email parsing for LendingTree, FreeRateUpdate sources

• Deduplication logic and embedding pipeline

• Campaign assignment rules engine

## Phase 3: AI Integration (Week 5-6)

• AIService implementation (NestJS module)

• Lead enrichment automation

• Pattern memory system with RuVector

• Nexus Router configuration for MCP aggregation

## Phase 4: Borrower Experience (Week 7-8)

• Dify chat integration with logistics-only guardrails

• Campaign execution engine

• Quote API scaffolding

• Compliance controls (TCPA, CAN-SPAM)

# 8. Environment Variables Reference

## TwentyCRM

TWENTY_SERVER_URL=https://crm.ratehunter.net
TWENTY_API_KEY=<your-api-key>
PG_DATABASE_URL=postgres://twenty:password@db:5432/twenty
REDIS_URL=redis://redis:6379

## Nyra AI

NYRA_AI_DB_URL=postgres://nyra:password@db:5432/nyra_ai
CLAUDE_API_KEY=<anthropic-key>
RUVECTOR_EMBEDDING_DIM=384

## MCP Servers

TWENTY_MCP_PATH=/opt/twenty-mcp/dist/index.js
NEXUS_ROUTER_URL=http://nexus:8080

# 9. Directory Structure

nyra/
├── bootstrap/              # One-shot installers
│   ├── gui/               # React installer app
│   └── cli/               # PowerShell scripts
├── vendor/                 # Git submodules
│   ├── claude-flow/
│   ├── archon/
│   └── twenty-mcp/        # Forked MCP server
├── infra/
│   └── docker/            # Compose files
│       ├── twenty/
│       ├── postgres/
│       ├── n8n/
│       └── dify/
├── apps/
│   ├── nyra-admin/        # shadcn admin webapp
│   └── ratehunter/        # Landing page
├── services/
│   ├── ai-service/        # NestJS AI orchestration
│   ├── quote-api/
│   └── campaign-engine/
├── workflows/              # n8n workflow exports
└── scripts/                # Seed scripts, migrations

# 10. Appendix: Related Documentation

• NYRA_MASTER_SWARM.md - Agent orchestration specs

• ARCHITECTURE-Condensed.md - High-level system overview

• NYRA-RUVECTOR-TWENTYCRM-INTEGRATION.md - Database details

• sparc_specs/ - SPARC pseudocode and design documents

• mortgage_nyra_whitepaper.md - Business requirements

• CLAUDE-FLOW_WORKFLOWS_MASTER_CATALOG.txt - Workflow patterns